After reviewing the software I have come up with a very approximate estimate:
1. Each city will need to be imported and preprocessed with visibility graphs.
Assuming that we obtain accurate building polygon + height geometry I would like to leave 2 weeks per city.
Sourcing, importing, and preprocessing of relevant portions of San Diego.
80h
Scenario creation. The location of transmitters and a representative set of victim receivers will be placed in the urban environment built in step 1.
8h
Model execution and results gathering. The TIREM/UPM model will be run for the scenarios identified in step 2. Numeric results and pictures will be stored as analysis proceeds for inclusion into a report.
32
Reporting and consultation. The results gathered in step 3 will be assembled into a report. Descriptions of the models and the analysis approach will be joined to the results and conclusions will be drawn and described in the final product.
16h
UPM model maintenance and ad-hoc tool creation.
During the course of this work there will be enhancements to UPM to allow for transmitters to be outside the urban area. We will need to procure and possibly develop tools to process incoming terrain and urban data for analysis.
40h